Open Document Management API

Dennis E. Hamilton

4401 44th Ave SW

Seattle, WA 98116-4114

+1-206.932.6970

http://NuovoDoc.com

Risk Management for Operations

ODMA Support Refresh

Risk Management

ODMA Support Refresh

1	Risk Management for Operations	3

1.1	Project Risks	3

1.2	Risk Table	5

1.3	Risk Mitigation, Monitoring, Management Strategy	7

# Risk Management for Operations

## Project Risks

| Risk ID# | Possible Risks | Risk / Issue | Risk Category or Issue Action / Disposition of Concerns, Issues, and Problems |
| --- | --- | --- | --- |
| 1 | Loss of Connectivity to Site Prevents Updating | R | Technology - Operational Environment |
| 2 | Corruption of Site Prevents Access to Valid Material | R | Technology - Operational Environment |
| 3 | Amount of Storage Used Exceeds Capacity available under Hosting Agreement | R | Technology - Support |
| 4 | Hosting Service Announces Hosting Plan No Longer Available | R | Environmental - Business/Economic |
| 5 | Domain-Name Lease Lapses and Is Appropriated by Another | R | People - Management |
| 6 | Incapacity of Developer Makes It Necessary to Transfer Domain | R | People - Personnel |
| 7 | No Sponsors Available When Necessary to Pass On Support | R | People - Sponsors |
| 8 | Computer Failure Loses Image of Current Site Content | R | Technology - Support |
| 9 | Computer Failure Loses History of Site Content | R | Technology - Support |
| 10 | Site Development Software Becomes Unsupported | R | Technology - Support |
| 11 | Site Development Software Not Usable on New Computer | R | Technology - Support |
| 12 | Operating System for Site Development Becomes Unsupported | R | Technology - Support |
| 13 | Internet Connectivity Interrupted by External Events | R | Environmental - Technology |
| 14 | Development Computers Lost in Disaster | R | Environmental - Technology |
| 15 | Local Copies of Assets Lost in Disaster | R | Environmental - Technology |
| 16 | Incapacity of Developer Makes It Necessary to Transfer Assets | R | People - Personnel |
| 17 | Denial-of-Service Attack makes Web Site Inaccessible | R | Technology - Security |
| 18 | Operator Error Corrupts Site and Mirror Images | R | People - Skills |
| 19 | Backup of Site Assets is Not Usable to Recover System and Site | R | Technology - Operational Environment |
| 20 | ODMA Software becomes unusable on new Windows Releases | R | Technology - Availability |
| 21 | New Applications Releases withdraw ODMA Support | R | Technology - Availability |
| 22 | Developer Interest Disappears because of reduced use of ODMA | R | People - Personnel |
| 23 | Windows Installation Requirements become too costly to support | R | Environmental - Economic |
| 24 | Configuration and Troubleshooting too difficult for users | R | People - End-Users |
| 25 | Forking of ODMA Fragments Support/User Community | R | Technology - Deployment |
| 26 | Discussion Lists at AIIM Not Maintained | R | People - Stakeholders |
| 27 | Support for ODMA-aware applications is abandoned | R | Environmental - Competition |
| 28 | Existing ODMA-aware applications become obsolete | R | Technology - Support |
| 29 | Proprietary Software cannot be tested by troubleshooter | R | Environmental - Economic |
| 30 | Compilers for Building ODMA software are obsolete and new ones must be obtained. | R | Technology - Development & Test |
| 31 | Users cannot find ODMA Support for Questions & Requests | R | Technology - Support |
| 32 | Adopters abandon ODMA because too difficult to develop | R | People - Skills |
| 33 | ODMA Incompatible with Newer Operating Systems | R | Technology - Availability |
| 34 | Site Fails to Meet Standards for Accessibility | R | Environment - Legal |

## Risk Table

This table uses simple Low (17%), Medium (50%) and High (84%) probability ranges.

The Impacts are on a scale of Low (1), Medium (2), and Major (10).

There are 14 risks in the "top 10" because of ties with this crude granularity.  So we will start by managing the "top 5" and leaving the others in "brown" status.

| Risk ID# | Identified Risk | Priority / Order | Probability (17, 50, 84%) | Impact (1, 10, 100) | Exposure (0 to 100) | Exposure Recipient |
| --- | --- | --- | --- | --- | --- | --- |
| 7 | No Sponsors Available When Necessary to Pass On Support | 1 | 0.50 | 100 | 50.00 | All |
| 9 | Computer Failure Loses History of Site Content | 2 | 0.50 | 100 | 50.00 | NuovoDoc |
| 24 | Configuration and Troubleshooting too difficult for users | 3 | 0.50 | 100 | 50.00 | All |
| 26 | Discussion Lists at AIIM Not Maintained | 4 | 0.50 | 100 | 50.00 | All |
| 31 | Users cannot find ODMA Support for Questions & Requests | 5 | 0.50 | 100 | 50.00 | All |
| 5 | Domain-Name Lease Lapses and Is Appropriated by Another | 6 | 0.17 | 100 | 17.00 | NuovoDoc |
| 6 | Incapacity of Developer Makes It Necessary to Transfer Domain | 7 | 0.17 | 100 | 17.00 | Hamilton |
| 10 | Site Development Software Becomes Unsupported | 8 | 0.17 | 100 | 17.00 | All |
| 11 | Site Development Software Not Usable on New Computer | 9 | 0.17 | 100 | 17.00 | All |
| 14 | Development Computers Lost in Disaster | 10 | 0.17 | 100 | 17.00 | NuovoDoc |
| 15 | Local Copies of Assets Lost in Disaster | 11 | 0.17 | 100 | 17.00 | NuovoDoc |
| 16 | Incapacity of Developer Makes It Necessary to Transfer Assets | 12 | 0.17 | 100 | 17.00 | NuovoDoc |
| 19 | Backup of Site Assets is Not Usable to Recover System and Site | 13 | 0.17 | 100 | 17.00 | All |
| 25 | Forking of ODMA Fragments Support/User Community | 14 | 0.17 | 100 | 17.00 | All |
| 1 | Loss of Connectivity to Site Prevents Updating | 15 | 0.50 | 10 | 5.00 | NuovoDoc |
| 22 | Developer Interest Disappears because of reduced use of ODMA | 16 | 0.50 | 10 | 5.00 | All |
| 23 | Windows Installation Requirements become too costly to support | 17 | 0.50 | 10 | 5.00 | Developers |
| 29 | Proprietary Software cannot be tested by troubleshooter | 18 | 0.50 | 10 | 5.00 | All |
| 30 | Compilers for Building ODMA software are obsolete and new ones must be obtained. | 19 | 0.50 | 10 | 5.00 | Developers |
| 32 | Adopters abandon ODMA because too difficult to develop | 20 | 0.50 | 10 | 5.00 | All |
| 33 | ODMA Incompatible with Newer Operating Systems | 21 | 0.50 | 10 | 5.00 | All |
| 34 | Site Fails to Meet Standards for Accessibility | 22 | 0.50 | 10 | 5.00 | All |
| 3 | Amount of Storage Used Exceeds Capacity available under Hosting Agreement | 23 | 0.17 | 10 | 1.70 | NuovoDoc |
| 4 | Hosting Service Announces Hosting Plan No Longer Available | 24 | 0.17 | 10 | 1.70 | NuovoDoc |
| 12 | Operating System for Site Development Becomes Unsupported | 25 | 0.17 | 10 | 1.70 | All |
| 13 | Internet Connectivity Interrupted by External Events | 26 | 0.17 | 10 | 1.70 | All |
| 17 | Denial-of-Service Attack makes Web Site Inaccessible | 27 | 0.17 | 10 | 1.70 | All |
| 18 | Operator Error Corrupts Site and Mirror Images | 28 | 0.17 | 10 | 1.70 | NuovoDoc |
| 20 | ODMA Software becomes unusable on new Windows Releases | 29 | 0.17 | 10 | 1.70 | All |
| 21 | New Applications Releases withdraw ODMA Support | 30 | 0.17 | 10 | 1.70 | All |
| 27 | Support for ODMA-aware applications is abandoned | 31 | 0.17 | 10 | 1.70 | All |
| 28 | Existing ODMA-aware applications become obsolete | 32 | 0.17 | 10 | 1.70 | All |
| 8 | Computer Failure Loses Image of Current Site Content | 33 | 0.50 | 1 | 0.50 | NuovoDoc |
| 2 | Corruption of Site Prevents Access to Valid Material | 34 | 0.17 | 1 | 0.17 | Users |

## Risk Mitigation, Monitoring, Management Strategy

We will introduce top-ten monitoring of the initial top 5 exposures.

| Risk ID# | Identified Risk | This Month | Last Month | Number Months | Resolution Progress |
| --- | --- | --- | --- | --- | --- |
| 7 | No Sponsors Available When Necessary to Pass On Support | 1 | 1 | 36 | Identified |
| 9 | Computer Failure Loses History of Site Content | 2 | 2 | 36 | Backup planning |
| 24 | Configuration and Troubleshooting too difficult for users | 3 | 3 | 36 | Document & Instrument |
| 26 | Discussion Lists at AIIM Not Maintained | 4 | 4 | 6 | Locate & Publicize Lists |
| 31 | Users cannot find ODMA Support for Questions & Requests | 5 | 5 | 24 | Emphasize Contact, Problem Reporting & E-mail Lists |

### Risk #7: No Sponsors Available When Necessary to Pass on Support

Over the next 12 months, develop additional developers of open-source contributions.  Cultivate power users who contribute to the discussion lists and respond to people's requests for trouble-shooting assistance.

Ensure that all site and developed materials are on CD-ROM so that the materials will not be completely lost if it becomes necessary to abandon the web site and active support.

### Risk #9: Computer Failure Loses History of Site Content

By December 31, 2004, ensure that there is at least one more computer on which the version-control history database can be mirrored at least weekly and more frequently depending on the level of activity.

Back up the Outlook Messages and Contributions onto a separate machine as part of the same procedure.

Have these backups on CD-ROM for additional backups that can be put on new machines or taken off site.

### Risk #24: Configuration and Troubleshooting Too Difficult for Users

Give priority to FAQ items that are related to configuration and troubleshooting difficulties.  Identify 10 to have expanded and publicized by December 31, 2004.

Next, give attention to configuration and troubleshooting ease in the development of new fixtures, including the reference implementation of a repository (which has usage logging) and any test drivers that are developed.   This may still be too focused on skilled developers and integrators, not power users.  Look at documentation of test drivers that is oriented to power users being able to educate themselves and troubleshoot operation.

### Risk #26: Discussion Lists at AIIM Not Maintained

AIIM moved discussion lists.  It is not known if the ODMA list is operating.

Find out what list supports ODMA and whether it is still functioning.

Make sure there is an operational list for ODMA assistance on SourceForge.

Add information on the lists, how to subscribe, how to obtain notice of new material, and other useful information to the ODMA site FAQ.

By December 31, 2004, have this all prominently in place and keep the list active by posting announcements and monthly activity reports.

### Risk #31: Users Cannot Find ODMA Support For Questions and Requests

Make sure that there are leads on all of the top web site pages to information on how to obtain assistance.  Make that material oriented to the kinds of assistance people ask for.

Use the Discussion List visibility and encourage users to post questions and difficulties to those lists.

Finally, arrange to ensure that there are reasonably-prominent links from the AIIM sites to key ODMA-site pages.

Have this all in place by December 31, 2004.